Network Operations

Scheduled Outage Process (Draft)

COMPLIANCE WITH THIS PUBLICATION IS MANDATORY

| OPR: AFSPC CSS/SCON (Ronald G. Snyder) | Certified by: AFSPC CSS/SCON (Capt Joseph L. Cox) |
| --- | --- |
|  | Pages: 6 |

This instruction prescribes responsibilities, procedures, and guidance concerning the Air Force Space Command (AFSPC) Network Operations and Security Center (NOSC) Scheduled Outage Process. Refer questions on the content of this instruction to the NOSC at 130 West Paine Street, Peterson AFB, CO 80914.

SUMMARY OF REVISIONS

New Instruction.

Table of Contents

1.	PURPOSE:	3

2.	OVERVIEW:	3

3.	PROCEDURES:	3

APPENDIX:    AFSPC Enterprise Outage Control Process Flowchart………………………….. …………....6

Scheduled Outage Process

# PURPOSE:

This Operating Instruction (OI) was developed to provide further scheduled outage guidance for the AFSPC Enterprise Network that is not directly covered by the Defense Information Systems Agency (DISA) circular DISAC-310-70-1, Defense Information Infrastructure (DII) Technical Control.

# OVERVIEW:

The Air Force Space Command (AFSPC) Network Operations and Security Center (NOSC) is the Major Command (MAJCOM) central point for network management and control of the AFSPC Enterprise Network.   Because of this, the AFSPC NOSC is responsible for overseeing and approving all scheduled outages that impact the AFSPC Enterprise Network. as well any outage that could impact, or has the potential to impact, organizations and infrastructure external to AFSPC.  This Operating Instruction defines the steps necessary to plan and implement scheduled outages and will be followed by the AFSPC NOSC, AFSPC Network Control Centers (NCCs), and Geographically Separated Units (GSUs).

# PROCEDURES:

3.1.  Non-Defense  (DII) Systems.  Non-DII systems are network and communication systems that are under local control by either the base or AFSPC and do not directly impact systems managed by organizations outside of AFSPC such as the Defense Information Service Agency (DISA).  The requesting AFSPC NCC or GSU will complete all applicable steps under step 3.1.1 of this instruction before notifying the AFSPC NOSC of a requested scheduled outage unless an exception is requested.  Exception to procedure is described in step 3.1.3. of this instruction.

    - NCC Responsibilities:

3.1.1.1.  Coordinate all proposed scheduled outages that will impact the AFSPC Enterprise with AFSPC NOSC.  This includes daily preventive maintenance down time of core services.

3.1.1.2.  Submit outage request to the NOSC no sooner than 30 days and no later than 3 days prior to the proposed scheduled outage.

3.1.1.3.  Coordinate outage with local controlling Help Desk.

3.1.1.4.  Coordinate outage with local base customers.

3.1.1.5.  Gain local approval from local base.   The local base must approve requested outage before request can be elevated to the AFSPC NOSC.

3.1.1.6.  If the local base approves scheduled outage request then the AFSPC NCCs or GSUs will notify the AFSPC NOSC via email.  A phone call can be used for initial notification, but an electronic mail message is still required.  The AFSPC NCCs or GSUs will provide the AFSPC NOSC the following information in the outage request:

3.1.1.6.1.  NCC or GSU Point of Contact for the outage (name, position, unit and phone number).

3.1.1.6.2.  Date and time of proposed scheduled outage (proposed) with a start and finish specified.

Also supply NOSC with both a primary and alternate proposals in case the primary is disapproved.

3.1.1.6.3.  Network server(s) and/or device(s) being taken down (include CCSD’s if applicable).

3.1.1.6.4.  Core AFSPC Enterprise Network service(s) affected.

3.1.1.6.5.  Number of users affected if known.

3.1.1.6.6.  Validation stating scheduled outage requirements and purpose.

3.1.1.6.7.  Mission impact if request is denied.

3.1.1.7.   Notify NOSC 30 minutes prior to implementation of approved scheduled outage.

3.1.1.8.  Notify the AFSPC NOSC once the approved scheduled outage is restored to operations or if the scheduled outage will exceed planned outage duration.

3.1.2.  NOSC Responsibilities:

3.1.2.1.  Compare NCCs or GSUs requested outages with other scheduled outages across the AFSPC Enterprise Network and external agencies to identify potential conflicts.

3.1.2.1.1.  Coordinate the proposed outage with the AFSPC Command Center and the USSPACE Space Operations Center (SPOC) by phone in order to identify any conflicts with missions and/or events. Coordination results will be stored in the NOSC Remedy database.

3.1.2.1.2.  Coordinate with external agencies if outage crosses the requesting base’s communication boundary.   Notify the appropriate agencies by voice.   The most common outside agencies that could be affected are AFNOC, DISA, AFCERT, and other MAJCOM NOSC’s.  If the proposed outage does affect DISA controlled DII systems then detailed procedures in DISAC 310-70-1 will be followed.  All coordination results will be stored in the NOSC Remedy database.

3.1.2.2.  If the NOSC Crew Commander disapproves the request then the requesting organization will be notified by phone and electronic mail.  The requesting organization can supply additional justification or resubmit request for a different day or time period.   Resubmitted outage requests will be follow the same coordination process as the original request.  All requests will be stored in the NOSC Remedy database.

3.1.2.3.  If the NOSC Crew Commander approves the request then notifies the requesting organization that the scheduled outage is approved.  Notification will be done by voice and electronic mail.  The Crew Commander will also ensure all details are logged into the NOSC Remedy database. It is important to note that even if the NOSC approves a scheduled outage that it can later be disapproved if new information is discovered that identifies a conflict.

3.1.2.4.  Once approved, the AFSPC NOSC will formally notify the AFSPC Command Center, USSPACE SPOC, SC Staff, AFSPC NCCs/GSUs, and the AFNOC with a daily Communication Tasking Order (CTO) message.  The CTO will include scheduled AFSPC Enterprise outages for the upcoming 2-4 weeks.

3.1.2.5.  If the NOSC does not hear from NCC or GSU at least 15 minutes prior to a scheduled outage then the NOSC will check-in with the AFSPC NCC or GSU to ensure that the scheduled outage will start on-time. The NOSC will annotate the outage in both the Remedy database.

3.1.2.6.  If the scheduled outage extends beyond its scheduled time period and the Crew Commander has not been notified by the NCC or GSU then they will contact the AFSPC NCC or GSU to determine the status of scheduled outage. The Crew Commander will make a determination based on the circumstances of the extended outage.  If the outage is determined out-of-control and the restoral time is expected to exceed 30 minutes beyond the original planned scheduled restoral time then the Crew Commander will implement the Significant Event Escalation Notification (SEEN) process.

3.1.3.  Exceptions:  Any exception to the above procedures will be granted on a case-by-case basis by the NOSC Crew Commander.   Exceptions will only be granted for emergency situations that demand immediate attention that, if left unattended, could significantly damage a system or cause extended outage to network services.   The NCC or GSU are still required to provide the information outlined in steps 3.1.1.6 to the NOSC.

3.2. DII Systems.   All DISA, MilDep, and contracted operations and maintenance elements share

responsibility for ensuring reliable communications service to users of the DII.  Therefore, it is imperative

that scheduled outages to the DII be kept to a minimum.  Detailed instructions can be found in DISAC

310-70-1 when DII outages are necessary.

    - NCC Responsibilities:

      - Perform same steps already identified in section 3.1.1

      - Refer to DISAC 310-70-1, Chapter 7 to determine schedule request lead times.

      - Ensure DII outage requests go through AFSPC NOSC

3.2.2.  NOSC Responsibilities:

      - Thoroughly understand DII reporting requirements outlined in DISAC 310-70-1, Chapter 7.

3.2.2.2.  Coordinate with the AFSPC Command Center and the USSPACE SPOC for any conflicts first,

before coordinating outside the command.

3.2.2.3.  Coordinate requested outages with DISA and other appropriate higher-level agencies and will follow all applicable procedures outlined in DISAC 310-70-1.

3.2.2.4.  Perform same steps already identified in sections 3.1.2.2 through 3.1.2.7.

Joseph L. Cox, Capt, USAF

Chief, AFSPC Network Operations and Security Center

APPENDIX:    AFSPC Enterprise Outage Control Process

Conflict

?

STOP

START

Conflict

?

Conflict

?

NCC notifies NOSC of

outage no sooner than

30 days and no later than

3 days prior to the

outage date

NOSC coordinates

outage with AFSPCCC &

SPOC to find conflicts

with missions & events

NOSC compares

request with other

scheduled outage/events

to determine

impact to Enterprise

Coordinate with outside agencies if applicable (e.g.,AFNOC, DISA, AFCERT)

NOSC notifies NCC

that outage is

approved & they

can proceed

NOSC sends daily CTO  report to SC, bases, AFSPCCC, SPOC, &  AFNOC

NCC clarifies

justification for outage

or choose new date

Base approves request

NOSC tracks

outage status until

completed

Yes

Yes

Yes

No

No

No